TECHNICAL DESIGN DOCUMENT

AI Co-Pilot

Persona-Aware Operational Intelligence for the RAD-OPS

Mobile Diagnostic Logistics Platform

| Field | Value |
| --- | --- |
| Document ID | RAD-OPS-TDD-001 |
| Version | 0.2 (Draft — adds Project Definition & Value Case) |
| Date | July 7, 2026 |
| Status | DRAFT — pending SA and stakeholder sign-off |
| Prepared by | Kenneth Rubio |
| Reviewers | Solution Architect · Security Lead · Delivery Lead |
| Downstream artifacts | Statement of Work (SOW) · Functional Requirements Document (FRD) |
| Source baseline | AI_COPILOT_ARCHITECTURE.md |

# Contents

Contents	2

1. Purpose & How to Use This Document	3

2. Executive Summary	3

3. Project Definition & Value Case	3

3.1 Definition & Problem	3

3.2 How Value Is Created	4

3.3 Expected Outcomes at Completion	4

3.4 Increased Efficiencies	5

3.5 ROI Model	6

4. Scope	7

4.1 In Scope (v1)	7

4.2 Out of Scope (v1) — documented extension points	7

5. Solution Overview — Personas	8

6. Solution Architecture	9

6.1 Technology Stack	9

6.2 Defining Design Decisions	10

7. Component Design	11

7.1 Frontend — Co-Pilot Workspace	11

7.2 Backend — Route Handlers	11

7.3 System Prompt Assembly (prompts.ts)	11

8. Data Flow	13

9. Data Design & Persistence	14

10. Security & Compliance Posture	15

11. Non-Functional Requirements (NFR Register)	16

12. Functional Requirements (FRD-Ready Register)	17

13. Assumptions, Dependencies & Risks	19

13.1 Assumptions (carry into SOW)	19

13.2 Risks	19

14. Delivery Plan & Work Packages (SOW-Ready)	20

15. Acceptance Criteria (SOW-Ready)	20

16. Environments & Configuration	21

17. Open Questions for Solution Architect Review	21

18. Glossary	22

# 1. Purpose & How to Use This Document

This Technical Design Document (TDD) formalizes the design of the AI Co-Pilot subsystem so that (a) the Solution Architect can validate, challenge, and sign off on the design; (b) commercial teams can lift the scope, work packages, and acceptance criteria directly into a Statement of Work; and (c) the functional requirements register in Section 12 can be extracted verbatim into a Functional Requirements Document.

| Downstream artifact | Source sections in this TDD | What to lift |
| --- | --- | --- |
| Business case | §3 Project Definition & Value Case | Definition, expected outcomes, efficiency levers, driver-based ROI model |
| SOW | §4 Scope · §14 Delivery Plan · §15 Acceptance | In/out-of-scope lists, work packages WP1–WP6, milestones, deliverables, acceptance criteria, assumptions |
| FRD | §12 Functional Requirements · §11 NFRs | FR-xxx and NFR-xxx registers with traceability IDs, priorities, and verification methods |
| SA review | §6–§10 Design · §13 Risks · §17 Open Questions | Architecture decisions, data model, security posture, decision log, open questions |

# 2. Executive Summary

The AI Co-Pilot is an embedded, persona-aware AI assistant for the RAD-OPS mobile diagnostic logistics platform. It is not a generic chatbot: every request is grounded in a real-time snapshot of live operational data — orders, technicians, specimens, and invoices — pulled from the database at request time. The subsystem ships as a dedicated 'copilot' role with three specialized personas: Dispatcher (Smart Fleet Orchestrator), Billing (Revenue Cycle Guard), and Field-Tech (Field Operations Assistant).

The design's defining principle is two independent context channels: a compact text snapshot feeds the language model, while a separate live updating React rail feeds the human operator. They intentionally share no code. Responses are grounded-only — the system prompt forbids asserting any operational fact absent from the injected context and forbids inventing PHI.

# 3. Project Definition & Value Case

## 3.1 Definition & Problem

The AI Co-Pilot is an embedded, persona-aware AI assistant that reasons over the RAD-OPS platform's live operational state — orders, technicians, specimens, and invoices — and proposes concrete next steps. It is delivered as a dedicated role within RAD-OPS, exposing three specialized operational modules (Dispatcher, Billing, Field-Tech) over one shared, grounded engine, with healthcare-grade guardrails built into the architecture rather than bolted on as policy.

Problem it solves Operational staff hold critical decisions in their heads under time pressure: which technician covers a STAT order before a specimen expires, whether a claim will be denied before it is submitted, what the next chain-of-custody step is. The Co-Pilot puts a grounded, always-available advisor next to those decisions — without the hallucination and data-exposure risks that make generic AI a non-starter in a healthcare setting.

## 3.2 How Value Is Created

Value flows in a chain: each persona capability drives an efficiency lever, and each lever produces a business outcome. Every lever below traces to a capability specified in this document (see §5 Personas and §7 Component Design); the magnitude of each outcome depends on the client's operational baseline, captured in the ROI model in §3.5.

Figure 1 — From persona capability to efficiency lever to business outcome

## 3.3 Expected Outcomes at Completion

On completion of v1, RAD-OPS gains the following. These are qualitative statements grounded in the delivered functionality; quantified targets belong to the ROI model once baselined.

| Outcome | What it means operationally |
| --- | --- |
| Faster, better-informed dispatch | Dispatchers reason about STAT coverage and specimen expiry with a live advisor, reducing time-to-assign and specimens lost to expiry. |
| Cleaner claims, fewer denials | Billing catches missing ICD-10 codes and denial risks before submission and surfaces unbilled revenue sitting in the queue. |
| More consistent field execution | Technicians get on-demand chain-of-custody guidance and assignment clarity, reducing compliance exceptions and support escalations. |
| Trustworthy AI in a regulated setting | Grounded-only responses and PHI guardrails make AI assistance defensible to compliance and security stakeholders. |
| Operational resilience | Server-side persistence guarantees no lost conversations; honest error surfacing keeps operators informed during vendor issues. |
| Low-friction rollout | Mock mode allows demonstration and phased adoption; the persona model lets the client start with one module and expand. |

## 3.4 Increased Efficiencies

Each efficiency lever is expressed as the operational mechanism (grounded in this design) and the metric it moves (to be measured against the client baseline).

### Dispatcher — Smart Fleet Orchestrator

| Mechanism (grounded) | Metric it moves |
| --- | --- |
| Live specimen-stability windows (minutes-to-expiry) surfaced during assignment | Specimens lost to expiry → avoided recollection cost and repeat visits |
| STAT coverage reasoning over the live roster | Time-to-assign for STAT orders; SLA adherence |
| Density-vs-priority guidance | Route efficiency; dispatcher cognitive load and decision time |

### Billing — Revenue Cycle Guard

| Mechanism (grounded) | Metric it moves |
| --- | --- |
| Pre-scrub of claims and detection of missing ICD-10 codes before submission | First-pass (clean-claim) rate; denial rate |
| Denial-risk ranking of invoices | Rework hours on rejected claims; days-in-AR |
| Surfacing open (unbilled) revenue total | Revenue leakage recovered from the unbilled queue |

### Field-Tech — Field Operations Assistant

| Mechanism (grounded) | Metric it moves |
| --- | --- |
| On-demand chain-of-custody step guidance | Custody/compliance exceptions per period |
| Active-assignment and sync-queue answers in the field | Support calls to dispatch; time lost to uncertainty |
| Self-service operational guidance | New-technician time-to-productivity |

## 3.5 ROI Model

### Benefit drivers

| Driver | Formula | Inputs from client |
| --- | --- | --- |
| Recollections avoided | expired specimens/yr × reduction % × cost per recollection | expiry volume, cost per recollection |
| Denials avoided | claims/yr × denial rate × reduction % × cost per denial | claim volume, denial rate, rework cost |
| Unbilled revenue recovered | unbilled backlog × recovery % × margin | unbilled total, recovery uplift |
| Labor time saved | (dispatch + billing + field hrs/wk) × 52 × loaded rate | hours saved, loaded rate |

### Illustrative worked example

Illustrative inputs (amber) — replace with client actuals:

| Input | Placeholder | Illustrative |
| --- | --- | --- |
| Expired specimens per year | [ ___ ] | 1,200 |
| Reduction in expiries with Co-Pilot | [ __% ] | 20% |
| Cost per recollection (courier + lab + revisit) | [ $__ ] | $85 |
| Claims per year | [ ___ ] | 80,000 |
| Current denial rate | [ __% ] | 8% |
| Denials avoided (of denied claims) | [ __% ] | 15% |
| Cost per denied claim (rework + delay) | [ $__ ] | $25 |
| Staff hours saved per week (all personas) | [ ___ ] | 40 |
| Loaded hourly rate | [ $__ ] | $45 |

Illustrative benefit (arithmetic on the illustrative inputs above only):

| Driver | Illustrative annual benefit |
| --- | --- |
| Recollections avoided (1,200 × 20% × $85) | $20,400 |
| Denials avoided (80,000 × 8% × 15% × $25) | $24,000 |
| Labor time saved (40 × 52 × $45) | $93,600 |
| Illustrative gross annual benefit (excl. unbilled recovery) | $138,000 |

ROI % = (annual benefit − annual cost) ÷ annual cost.  Payback (months) = implementation cost ÷ (annual benefit ÷ 12). Annual cost combines the SOW implementation fee ([from SOW]) plus running costs — Anthropic API usage, Vercel, and Supabase ([client-borne]). To convert this framework into a committed business case, gather baseline volumes, unit costs, and current time-on-task, and agree a measurement window; these are tracked as Open Question Q1 and Q4 in §17.

# 4. Scope

## 4.1 In Scope (v1)

- Three personas (dispatcher, billing, field-tech) with per-persona mission prompts, live-context branches, and UI presets

- Full-screen 3-column Co-Pilot workspace at /copilot with responsive mobile behavior

- Token-by-token streaming chat via Vercel AI SDK (streamText → UI message stream → useChat)

- Live operational context builder (context.ts) reading orders, technicians, specimens, invoices, sync queue

- Server-side conversation persistence (one conversation per user per persona) with race-safe get-or-create

- JWT session auth with role gate (copilot + admin), mirroring the existing proxy.ts pattern

- STAT priority toggle injecting an additional dispatcher directive

- Graceful mock mode when Supabase is unconfigured (chat streams, unpersisted)

- Real provider error surfacing to the UI

## 4.2 Out of Scope (v1) — documented extension points

- Tool calling / write actions (assign order, reconcile invoice) — model currently recommends, never executes

- Voice dictation for field-tech (Web Speech) — flagged post-v1 stretch goal

- Additional personas beyond the three shipped

- Multi-conversation history per persona (v1 enforces one thread per user per persona)

- Supabase Auth / RLS-policy-based access (v1 deliberately uses application-layer gating only)

# 5. Solution Overview — Personas

The Co-Pilot exposes three operational modules over one shared engine. Each persona is the combination of a mission directive (prompts.ts), a tailored live-context branch (context.ts), and a client-safe UI preset (personas.ts, deliberately separated so no React or icon imports leak into the Node route handler).

Figure 2 — Persona modules and their operational missions

| Persona | Module | Live context injected per request |
| --- | --- | --- |
| dispatcher | Smart Fleet Orchestrator | Open STAT orders · specimen stability windows (minutes-to-expiry) · field-staff roster · assignment rules |
| billing | Revenue Cycle Guard | Flagged invoices · open (unbilled) revenue total · the invoice formula |
| field-tech | Field Operations Assistant | Active fleet assignments · sync-queue counts · chain-of-custody steps |

# 6. Solution Architecture

Figure 3 — High-level architecture: client workspace, Node route handlers, prompt assembly, Anthropic API, Supabase

## 6.1 Technology Stack

| Layer | Technology |
| --- | --- |
| LLM | Anthropic claude-sonnet-5 |
| AI orchestration | Vercel AI SDK — ai, @ai-sdk/anthropic, @ai-sdk/react |
| Streaming protocol | AI SDK UI message stream (streamText → toUIMessageStreamResponse ↔ useChat) |
| Backend | Next.js 15 Route Handlers, runtime = "nodejs" (required by jose and the service-role client) |
| Auth | Custom JWT cookie (rad-session, jose), role-gated to copilot + admin |
| Persistence | Supabase (PostgreSQL) via service-role client; RLS-locked tables |
| Frontend | React 19 client components, Tailwind CSS 3 design tokens |
| Deployment | Vercel; requires ANTHROPIC_API_KEY |

## 6.2 Defining Design Decisions

| Decision | Rationale |
| --- | --- |
| Two context channels, never shared | context.ts (text → model) vs ContextRail.tsx (React → human). Keeps the LLM snapshot decoupled from UI rendering; each evolves independently. |
| Server-side persistence only | User turn saved before the model call; assistant turn in onFinish. Mid-stream reload or browser disconnect never loses data; client carries zero persist logic. |
| Grounded-only responses | System prompt forbids asserting any specific operational fact absent from injected context, and forbids inventing PHI. |
| RLS enabled, zero policies | Custom JWT auth means auth.uid() is null; policies would return nothing. All access flows through /api/copilot/* via the service-role client, gated by verifySession(). |
| Graceful mock mode | No Supabase → conversationId null; chat still streams against mock data. Enables demos and local dev without a database. |
| Real error surfacing | onError returns the actual provider message (e.g. credit balance) so operators and developers see the true failure cause. |
| Admin bypass | Mirrors proxy.ts — an admin opening /copilot gets a fully working chat. |

# 7. Component Design

## 7.1 Frontend — Co-Pilot Workspace

The /copilot route renders CopilotShell, a full-screen workspace with its own chrome (no shared Sidebar/NavShell), following the app's role-specific shell precedent (TechnicianShell / ClientShell).

- CopilotShell — owns the two pieces of UI state (persona, statPriority). Three-column responsive layout: persona rail collapses to a bottom tab strip on mobile; the live-context rail drops into a slide-over drawer below the xl breakpoint.

- PersonaSwitcher — dispatcher | billing | field-tech selection; left rail on desktop, bottom tabs on mobile.

- ChatWindow — the streaming engine, built on useChat (@ai-sdk/react). Wires a DefaultChatTransport to /api/copilot/chat, sending { persona, statPriority } in the body. Keyed by conversationId so switching persona cleanly resets and re-seeds the thread. Renders token-by-token, shows a thinking state on submitted, surfaces the real provider error on failure. Holds no persistence logic.

- QuickActionBar — persona preset prompts, the STAT toggle (dispatcher), and a stop-generation control.

- ContextRail — the human-facing context channel. Renders live persona-relevant data from existing realtime hooks (useOrders, useTechnicians, useInvoices, useSpecimens, useSyncQueue), updating independently of the model's snapshot.

- useCopilotConversation — loads the persisted thread for (user, persona) on mount and on every persona switch.

## 7.2 Backend — Route Handlers

Two Next.js Route Handlers, both runtime = "nodejs", both gated by verifySession() with role copilot or admin (401 otherwise).

### POST /api/copilot/chat — the streaming brain

- 1. Verify the JWT session cookie and enforce the role gate (401).

- 2. Check ANTHROPIC_API_KEY is configured (503 if absent).

- 3. Validate messages (array) and persona (one of the three).

- 4. fetchPersonaContext(persona) → build the live operational-data text block from the database.

- 5. Persist the user turn before the model call — a mid-stream page reload never loses the prompt.

- 6. streamText({ model, system: buildSystemPrompt(...), messages }).

- 7. onFinish → persist the assistant turn server-side, even if the browser disconnected mid-stream.

- 8. onError → surface the real provider error instead of a masked generic message.

### GET /api/copilot/conversations — history rehydration

Returns { conversationId, messages } for the (user_email, persona) pair. Returns { conversationId: null, messages: [] } when Supabase is unconfigured (mock mode) — chat still streams, just unpersisted.

## 7.3 System Prompt Assembly (prompts.ts)

| Layer | Content |
| --- | --- |
| BASE_PROMPT | RAD-OPS identity + anti-hallucination + PHI guardrails |
| + PERSONA_MISSION | Per-persona module directive |
| + LIVE OPERATIONAL CONTEXT | Text snapshot from context.ts (per-persona branch) |
| + STAT_PRIORITY DIRECTIVE | Appended only when the dispatcher STAT toggle is on |

# 8. Data Flow

Figure 4 — Chat request lifecycle: auth, context build, persist-before-call, stream, persist-on-finish

Two properties of this flow matter commercially: the user turn is durable before the model is ever called, and the assistant turn is persisted server-side in onFinish even if the browser disconnects. There is no client-side persistence code path at all.

# 9. Data Design & Persistence

Figure 5 — Persistence model (migration 012_ai_copilot.sql)

- One conversation per (user_email, persona), enforced by a unique constraint.

- getOrCreateConversation is race-safe: a parallel unique-violation triggers a re-read rather than an error.

- ui_parts (jsonb) preserves the rich AI-SDK message structure alongside plain content.

- Cascade delete: removing a conversation removes its messages.

- Read path is indexed on (conversation_id, created_at) for ordered rehydration.

# 10. Security & Compliance Posture

| Control | Implementation |
| --- | --- |
| Authentication | Custom JWT session cookie (rad-session) verified with jose on every request; Node runtime required for verification. |
| Authorization | Role gate: copilot or admin only; 401 otherwise. Admin bypass mirrors the existing proxy.ts pattern. |
| Data access | RLS enabled with zero policies (deliberate lockdown). All reads/writes flow exclusively through /api/copilot/* using the server-only service-role client. |
| Secrets | ANTHROPIC_API_KEY and SUPABASE_SERVICE_ROLE_KEY are server-side only; the chat route returns 503 if the model key is absent. |
| PHI guardrails | System prompt forbids inventing PHI and forbids asserting facts about specific orders/patients/specimens/invoices not present in injected context. |
| Grounding | Model receives only the compact per-persona snapshot built at request time — no free database access, no tool calling in v1. |
| Failure honesty | Real provider errors surfaced rather than masked, aiding incident triage. |

# 11. Non-Functional Requirements (NFR Register)

Verification methods: T = test, D = demonstration, I = inspection, A = analysis. Targets marked 'proposed' require SA/stakeholder confirmation.

| ID | Requirement | Target | Verify |
| --- | --- | --- | --- |
| NFR-001 | First streamed token latency after submit | ≤ 3 s p95 (proposed) | T |
| NFR-002 | Conversation rehydration on persona switch | ≤ 1.5 s p95 (proposed) | T |
| NFR-003 | Availability of /api/copilot/* (excl. LLM vendor) | 99.5% monthly (proposed) | A |
| NFR-004 | Zero message loss on mid-stream disconnect | 100% (user turn pre-persisted; assistant via onFinish) | T |
| NFR-005 | Responsive layout: mobile bottom tabs, xl slide-over rail | All breakpoints per design | D |
| NFR-006 | Mock mode: full chat function without Supabase | Streams unpersisted; no errors | T |
| NFR-007 | Unauthorized access to routes and tables | 401 on role failure; 0 direct-table access paths | T/I |
| NFR-008 | Provider error transparency | Actual provider message shown, not generic | D |

# 12. Functional Requirements (FRD-Ready Register)

This register is designed to be extracted verbatim into the FRD. Priorities: M = Must, S = Should, C = Could (MoSCoW).

| ID | Requirement | Pri | Trace |
| --- | --- | --- | --- |
| FR-001 | The system shall expose a Co-Pilot workspace at /copilot rendering a full-screen 3-column layout with its own chrome. | M | §7.1 |
| FR-002 | The system shall provide exactly three personas — dispatcher, billing, field-tech — selectable at any time. | M | §5 |
| FR-003 | Switching persona shall reset the chat thread and load the persisted conversation for (user, persona). | M | §7.1 |
| FR-004 | The system shall stream assistant responses token-by-token with a visible thinking state. | M | §7.1 |
| FR-005 | Each chat request shall inject a live operational context snapshot built at request time for the active persona. | M | §7.3 |
| FR-006 | The dispatcher persona shall offer a STAT priority toggle that appends a STAT directive to the system prompt. | M | §7.3 |
| FR-007 | The system shall refuse to assert operational facts absent from the injected context and shall not invent PHI. | M | §10 |
| FR-008 | The user turn shall be persisted before the model call; the assistant turn shall be persisted in onFinish. | M | §8 |
| FR-009 | The system shall enforce one conversation per (user_email, persona) via a unique constraint with race-safe get-or-create. | M | §9 |
| FR-010 | GET /api/copilot/conversations shall return { conversationId, messages } for rehydration on mount and persona switch. | M | §7.2 |
| FR-011 | Access shall be limited to roles copilot and admin via JWT session verification; all else receives 401. | M | §10 |
| FR-012 | The chat route shall return 503 when ANTHROPIC_API_KEY is not configured. | M | §7.2 |
| FR-013 | When Supabase is unconfigured, chat shall stream against mock data with conversationId null (mock mode). | S | §6.2 |
| FR-014 | Provider errors shall be surfaced to the UI with the actual provider message. | S | §6.2 |
| FR-015 | Each persona shall present preset quick-action prompts and a stop-generation control. | S | §7.1 |
| FR-016 | The ContextRail shall display live persona-relevant operational data updating independently of the chat. | M | §7.1 |
| FR-017 | Messages shall persist rich AI-SDK structure (ui_parts jsonb) alongside plain text content. | S | §9 |
| FR-018 | The persona rail shall collapse to bottom tabs on mobile; the context rail to a slide-over below xl. | S | §7.1 |
| FR-019 | Tool calling (execute actions) — explicitly excluded from v1; extension point only. | C | §4.2 |
| FR-020 | Voice dictation for field-tech (showVoiceMic flag) — post-v1 stretch goal. | C | §4.2 |

# 13. Assumptions, Dependencies & Risks

## 13.1 Assumptions (carry into SOW)

- Client provides Vercel project access and configures ANTHROPIC_API_KEY, NEXT_PUBLIC_SUPABASE_URL, SUPABASE_SERVICE_ROLE_KEY.

- Operational tables (orders, technicians, specimens, invoices) exist with agreed shapes; context.ts reads them, it does not create them.

- The existing JWT auth (rad-session, jose) and proxy.ts role-gating pattern remain the platform standard.

- Anthropic API usage costs are borne by the client; a funded account is available for UAT.

## 13.2 Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM vendor outage or rate limiting degrades chat | Medium | High | Real error surfacing (already designed); consider retry guidance and status messaging in UI copy |
| Context snapshot grows beyond effective prompt size as data scales | Medium | Medium | Per-persona compact formatting; add row caps and prioritization rules in context.ts |
| PHI leakage via transcripts stored in copilot_messages | Low | High | Grounded-only prompt rules; SA/security review of retention and encryption (§17 Q2) |
| Service-role key misuse if leaked | Low | High | Server-only env var; RLS-zero-policy lockdown means the key is the sole path — protect via Vercel encrypted env |
| Model output treated as instruction rather than recommendation | Medium | Medium | v1 is read-only by design; tool-calling deferred with explicit human-in-the-loop design gate |

# 14. Delivery Plan & Work Packages (SOW-Ready)

Indicative 12-week plan. Durations assume one full-stack engineer plus part-time SA oversight; calibrate in SOW negotiation.

Figure 6 — Indicative delivery timeline across six work packages

| WP | Name | Deliverables | Exit criteria |
| --- | --- | --- | --- |
| WP1 | Foundations | Env setup, verifySession role gate, migration 012, mock-mode scaffolding | Role gate returns 401/503 correctly; schema applied; mock mode boots |
| WP2 | Streaming Core | POST /api/copilot/chat with streamText, persist-before-call and onFinish persistence | Token streaming works; disconnect test loses zero messages (NFR-004) |
| WP3 | Context Engine | context.ts persona branches, prompts.ts assembly, STAT directive | Snapshot per persona verified against DB; STAT toggle changes system prompt |
| WP4 | Workspace UI | CopilotShell, PersonaSwitcher, ChatWindow, QuickActionBar, ContextRail, rehydration hook | All FR-001…FR-018 demoable across breakpoints |
| WP5 | Hardening & UAT | Security review, PHI guardrail tests, error-surfacing verification, NFR test evidence | NFR register passed; security callout (§10) resolved |
| WP6 | Deploy & Handover | Vercel production deploy, runbook, ops training, doc pack | Production smoke test; client sign-off |

# 15. Acceptance Criteria (SOW-Ready)

- All FR-xxx items marked M pass their traced verification in a client-witnessed UAT session.

- NFR-004 disconnect test: kill the browser mid-stream; on reload both user and assistant turns are present.

- Auth test: a non-copilot, non-admin session receives 401 from both routes; direct table access is impossible without the service-role key.

- Grounding test: a question about an order absent from the live context yields an explicit 'not in my data' style response, not a fabricated answer.

- Mock-mode demo: with Supabase env vars removed, the workspace loads and chat streams against mock data.

- Persona-switch test: switching personas swaps mission, context, quick actions, and thread with no cross-contamination.

# 16. Environments & Configuration

| Variable | Required | Purpose |
| --- | --- | --- |
| ANTHROPIC_API_KEY | Yes | Model access; chat route returns 503 without it |
| NEXT_PUBLIC_SUPABASE_URL | Optional | Persistence + live context; absent → mock mode |
| SUPABASE_SERVICE_ROLE_KEY | Optional* | Server-only service-role client (bypasses RLS); required for persistence |

* Required for any persisted environment; optional only for mock-mode demos.

# 17. Open Questions for Solution Architect Review

| # | Question | Owner / needed by |
| --- | --- | --- |
| Q1 | Confirm NFR latency and availability targets (currently proposed, not contracted). | SA + client — before SOW signature |
| Q2 | Transcript retention, encryption-at-rest, and audit-logging requirements for copilot_messages given potential PHI references. | Security lead — WP1 |
| Q3 | Row caps / prioritization strategy for context.ts as operational data volume grows. | SA — WP3 |
| Q4 | Is a per-request token/cost budget or usage dashboard required for the Anthropic spend? | SA + client — WP2 |
| Q5 | Should the SOW include an optional tool-calling discovery phase (extension point) as a priced option? | Pre-sales + SA — SOW drafting |
| Q6 | Conversation reset/delete UX: v1 has one thread per persona forever — is a 'clear thread' control needed? | Product — WP4 |

# 18. Glossary

| Term | Definition |
| --- | --- |
| STAT | Highest-urgency order class requiring immediate coverage |
| PHI | Protected Health Information |
| RLS | Row-Level Security (PostgreSQL/Supabase) |
| Persona | A specialized Co-Pilot module: mission prompt + context branch + UI preset |
| Grounded-only | Design rule: the model may only assert operational facts present in the injected live context |
| Mock mode | Degraded-gracefully state without Supabase: chat streams against mock data, unpersisted |
| ICD-10 | International Classification of Diseases diagnosis coding standard used in claims |
| Chain-of-custody | Documented specimen handling steps from collection to lab |